## Slide 1: Agile Presentation
By Antonio Bethune

## Slide 2: Scrum-Agile Roles
Product Owner
  Develops product backlogs
  Liaison between Scrum-Agile team and customer/company
  Makes sure that the team is on task for deadline and shares information pertinent to the release of final product
Scrum Master
  Sets up team meetings (Stand-ups, small groups, etc.)
  Develops communication methods for team to utilize (Kanban Boards, Azure Boards)
  “The Scrum Master is accountable for the Scrum Team’s effectiveness. They do this by enabling the Scrum Team to improve its practices, within the Scrum framework” (Schwaber & Sutherland, 2020)

## Slide 3: Scrum-Agile Roles cont.
Developer
  Works on making the actual product
  Programs/develops product within a sprint life cycle, not always an engineer
    “…development team can be comprised of all kinds of people including designers, writers, programmers, etc.” (Schwaber & Sutherland, 2020)
    Usually made up of multiple people split into sub roles to do continuous integration by making components for the product separately and then putting them together
Tester
  Test the application during development for UI/UX
  Works with developers to report bugs and other things that needs fixing for the product
  Makes test to ensure future components don’t disrupt previous ones during continuous integration

## Slide 4: Software Development Life Cycle
Planning
  Outline the application and what it will do
  This step is done with the product owner and customer to create an initial product backlog for the application
Requirement Analysis
  After the planning stage the requirements for the application are researched and a requirement specification document is created
Design
  ”System Design helps in specifying hardware and system requirements and also helps in defining overall system architecture” ((Elysium Academy Support, 2017))

## Slide 5: Software Development Life Cycle cont.
Implementation
  During the implementation stages, the software is developed/coded
  One or more developers and other creative engineers work in modules or units to develop components of the actual application to be released
Testing
  This setup is done concurrently with implementation. Each module/unit is tested to make sure that the product is meeting requirements and not breaking
  Many kinds of test are done “…all types of functional testing like unit testing, integration testing, system testing, acceptance testing are done as well as non-functional testing are also done” (Elysium Academy Support, 2017)
Deployment
  This stage is the release of the application on to the market to be used
Maintenance
  After release this step is done over the products complete life that it is available and done as needed

## Slide 6: Waterfall development vs agile
Pros of Waterfall
  Planning is extensive
  Product is created linearly
  Everyone knows exactly what should be happening at each step and there is no need to back track
Cons of Waterfall
  Not flexible
  Too rigid, if something doesn’t go right then the entire project could be at jeopardy
  During development, if something better comes along for application requirements, it usually can’t be added due to the hoops that the developers must go through to get the item approved

## Slide 7: Waterfall development vs agile cont.
Pros of Agile
  Super flexible and allows for on the fly changes if needed
Has a lot of scalability when it comes to different aspects that can be added in the future or even during development
  There is a lot more communication between team members
Cons of Agile
  Not every aspect is defined from the start
  Too many changes can push back release dates
  A lot of time can be wasted during an agile process when it comes to changing system/application requirements and without good testing and continuous integration the entire product can fail or break

## Slide 8: Waterfall vs agile choice
When it comes down to it Agile is usually a preferred method to choose for a project because of its flexibility
I think that the only time I would use the waterfall method is when I have a short project to work on that I know all the requirements for it, and I know it wont really need to be updated in the future
The Agile method allows for better scalability and a longer life span of the product overall and that is why I would rather use it for bigger projects that can take new turns and develop with technology

## Slide 9: References
Atlassian. (2019). Agile Scrum Roles. https://www.atlassian.com/agile/scrum/roles
Elysium Academy Support. (2017). What are the Software Development Life Cycle (SDLC) phases? Https://Guides.Libraries.Psu.Edu/Apaquickguide/Intext. https://www.linkedin.com/pulse/what-software-development-life-cycle-sdlc-phases-private-limited
Schwaber, K. S., & Sutherland, J. S. (2020). Scrum Guide | Scrum Guides. Scrum Guides. https://scrumguides.org/scrum-guide.html